# 15 — Bonus Shop SKU Catalogue Redesign — Implementation Guide

Chain: Bonus Shop Overhaul (4-Tier Catalogue + CC Economy Rebalancing)

Priority: Phase 2 (Week 4–5)

Type: Product/catalogue change with CRM comms support

────────────────────────────────────────────────────────────

## STEP 0: PRE-FLIGHT CHECKLIST

[ ] Access to GR8 Tech Bonus Shop admin panel

[ ] CC credit/debit and balance APIs functional

[ ] Player lifecycle stage and loyalty tier available for shop filtering

[ ] CC expiry mechanism available (or can be configured)

[ ] Redemption analytics available (item, player, timestamp)

[ ] Current SKU list exported for audit

────────────────────────────────────────────────────────────

## A. CURRENT SKU AUDIT & FIXES (Before Redesign)

### Fix 1: Aviator Duplication

| Problem | Two "5 Free Flights on Aviator" — one at 200 CC, one at 50 CC |
| --- | --- |
| Action | Delete the 50 CC version. Keep 100 CC (re-priced). Add "20 Free Flights" at 200 CC. |
| Result | 5 Free Flights = 100 CC / 20 Free Flights = 200 CC — consistent ratio |

### Fix 2: Free Bet Inconsistency

| Problem | 8,000 ARS free bet at 350 CC vs 3,000 ARS at 150 CC |
| --- | --- |
| Solution | Standardize CC:ARS ratio at ~20 ARS per CC |
| New pricing | 3,000 ARS = 150 CC ✓ / 8,000 ARS = 400 CC (was 350) |

### Fix 3: "Popular" Tag Abuse

| Problem | Multiple items tagged "Popular" regardless of actual redemptions |
| --- | --- |
| Action | Remove ALL "Popular" tags |
| New rule | Auto-apply "Popular" to top 3 items by weekly redemption count only |
| Refresh | Weekly on Monday |

### Fix 4: Sweet Bonanza FS

| Problem | FS featured on Sweet Bonanza (not in top 10 played) |
| --- | --- |
| Action | Replace with Jackpot Joker or Gates of Olympus FS |
| Rule | FS items must use top 10 played slots, rotated weekly |

────────────────────────────────────────────────────────────

## B. NEW 4-TIER CATALOGUE

### Tier 1: Entry (10–40 CC) — Habit Builders

Accessible to: All players (including pre-FTD with earned CC)

| # | Item | Price | Details | Wagering |
| --- | --- | --- | --- | --- |
| 1 | Small CC Gift | 10 CC | 25 CC back (net +15) | None |
| 2 | 5 FS on Weekly Top Slot | 20 CC | Rotates every Monday | 25× |
| 3 | 200 ARS Bonus Cash | 30 CC | Instant credit | None |
| 4 | Game Recommendation Unlock | 40 CC | AI-picked personalized slot | None |

Purpose: Build daily shop-visit habit. Low barrier, immediate gratification.

────────────────────────────────────────────────────────────

### Tier 2: Standard (50–150 CC) — Main Storefront

Accessible to: After FTD (lifecycle ≥ "FTD")

| # | Item | Price | Details | Wagering |
| --- | --- | --- | --- | --- |
| 5 | 10 FS on Jackpot Joker | 50 CC | — | 25× |
| 6 | 15 FS on Gates of Olympus | 75 CC | — | 20× |
| 7 | 1,000 ARS Match 50% | 100 CC | On next deposit | 15× |
| 8 | 5 Free Flights on Aviator | 100 CC | — | 20× |
| 9 | 3,000 ARS Free Bet | 150 CC | Odds min 1.80 | 12× |

────────────────────────────────────────────────────────────

### Tier 3: Premium (200–400 CC) — Loyalty Locked

Accessible to: Premium loyalty tier or above

| # | Item | Price | Details | Wagering |
| --- | --- | --- | --- | --- |
| 10 | 20 Free Flights on Aviator | 200 CC | — | 15× |
| 11 | 30 FS on Premium Title | 250 CC | New release rotation (monthly) | 15× |
| 12 | 5,000 ARS Match 75% | 300 CC | On next deposit | 12× |
| 13 | Silver Spin Entry | 350 CC | Lucky Wheel Silver tier | — |
| 14 | 8,000 ARS Free Bet | 400 CC | Odds min 1.80 | 10× |

────────────────────────────────────────────────────────────

### Tier 4: VIP (500–2,000 CC) — Pre-VIP/VIP Only

Accessible to: Pre-VIP and VIP tiers

| # | Item | Price | Details | Wagering |
| --- | --- | --- | --- | --- |
| 15 | 100 FS Premium Package | 500 CC | Player's top 3 slots, 33 FS each + 1 bonus | 12× |
| 16 | Gold Spin Entry | 750 CC | Lucky Wheel Gold tier | — |
| 17 | 15,000 ARS Match 100% | 1,000 CC | On next deposit | 10× |
| 18 | Platinum Spin Entry | 1,500 CC | Lucky Wheel Platinum tier | — |
| 19 | VIP Experience Package | 2,000 CC | Personal manager session + exclusive offer + surprise | — |

────────────────────────────────────────────────────────────

## C. SHOP UI CHANGES

### Tier Visibility Rules

| Lifecycle Stage | Visible Tiers | Locked Preview |
| --- | --- | --- |
| Pre-FTD | Entry only | Standard/Premium/VIP shown as locked silhouettes |
| Post-FTD (Regular) | Entry + Standard | Premium shown locked with "Unlock at Premium tier" |
| Premium loyalty | Entry + Standard + Premium | VIP shown locked with "Unlock at Pre-VIP" |
| Pre-VIP / VIP | All tiers | — |

Locked Item Display:

Card: Greyed out with lock icon overlay

Text: "Desbloqueá este artículo al alcanzar {tier_name}"

Effect: Creates aspiration, drives loyalty progression

### Tags

| Tag | Rule | Display |
| --- | --- | --- |
| Popular | Top 3 by weekly redemption | 🔥 badge |
| New | Item added < 14 days ago | ✨ badge |
| Limited | Rotating items with countdown | ⏰ badge + timer |
| Recommended | AI-picked based on player history | ⭐ badge |

### Item Card Layout

Image: Game or reward icon (64×64)

Title: Item name (14px bold)

Price: CC amount with coin icon

Tag: Badge (if applicable)

CTA: "Canjear" button (primary if affordable, grey if insufficient CC)

Insufficient: "Te faltan {X} CC" text below button

────────────────────────────────────────────────────────────

## D. CC ECONOMY REBALANCING

### Current State Problems

| Problem | Detail |
| --- | --- |
| Earning is healthy | 6/8/12/18 CC per tier per mission |
| Burn is broken | Limited items, no cheap entry, hoarding |
| No expiry | Players accumulate indefinitely with no urgency |
| Earn-to-burn ratio | < 0.3 (most CC never spent) |

### Changes

| Parameter | Before | After |
| --- | --- | --- |
| CC expiry | None | 90-day rolling inactivity expiry |
| Entry items | None under 50 CC | 4 items at 10–40 CC |
| Burn frequency | Monthly (at best) | Daily (habit items) |
| Target earn-to-burn | <0.3 | 1.0–1.2 |

### CC Expiry Rules

| Rule | Detail |
| --- | --- |
| Trigger | 90 consecutive days with zero CC earned AND zero CC spent |
| Warning 1 | Day 60: Email + Push — Tus {balance} CC vencen en 30 días. |
| Warning 2 | Day 83: SMS — CuatroBet: Tus CC vencen en 7 días. Canjalos: {link} |
| Expiry | Day 90: CC balance set to zero |
| Partial reset | Any earn or spend resets the 90-day clock |

Warning Comms (link to Chain 11 PL-C3/C4 for loyalty passive members):

| Comm | Campaign ID | Channel | Content (ES) |
| --- | --- | --- | --- |
| W1 | 15-CC-EXPIRY-W1 | Email + Push | Subject: ⚠️ Tus {balance} CC vencen en 30 días Preheader: Canjealos antes de que desaparezcan Email Banner Text: Tus CC Vencen en 30 Días Email Banner Desc: Expiry warning — CC coins fading/dissolving, 30-day countdown timer, redemption options preview, amber urgency tones. Body Desc: CC balance + expiry date. Redemption options (FS, cash, Lucky Wheel). Urgency framing. Push: Tus {balance} Cuatro Coins vencen en 30 días si no los usás. ¡Canjalos ahora! |
| W2 | 15-CC-EXPIRY-W2 | SMS | CuatroBet: Tus {balance} CC vencen en 7 días. Última oportunidad: {link} |

────────────────────────────────────────────────────────────

## E. PROMOTIONAL ROTATION

### Weekly Featured Items

| Day | Action |
| --- | --- |
| Monday | Rotate "5 FS on Weekly Top Slot" to new slot |
| Monday | Recalculate "Popular" tags based on last week's redemptions |
| Monthly | Rotate "30 FS on Premium Title" to current month's new release |

### Limited-Time Items (Optional — Phase 2)

Add 1 limited-time item per week:

48-hour availability

Countdown timer on card

Slightly better value than permanent items (incentivize urgency)

Example: 25 FS on {new_game} — 60 CC — Ends in 47h (vs normal 75 CC for 15 FS)

────────────────────────────────────────────────────────────

## TESTING CHECKLIST

[ ] Entry tier visible to all players (including pre-FTD)

[ ] Standard tier locked for pre-FTD, visible after FTD

[ ] Premium tier locked for non-Premium loyalty

[ ] VIP tier locked for non-VIP players

[ ] Locked items show as greyed silhouettes with unlock message

[ ] "Canjear" button disabled when insufficient CC (shows deficit)

[ ] Redemption correctly debits CC balance

[ ] Wagering requirements applied on redemption

[ ] "Popular" tag auto-updates weekly (top 3 only)

[ ] "New" tag auto-removes after 14 days

[ ] CC expiry warning fires at day 60 and day 83

[ ] CC balance expires at day 90 of inactivity

[ ] Any earn/spend resets the 90-day clock

[ ] Weekly slot rotation updates Monday

[ ] Aviator items correctly labeled (5 flights / 20 flights)

[ ] Free bet pricing consistent (20 ARS per CC ratio)

────────────────────────────────────────────────────────────

## KPI TARGETS

| Metric | Current | Target (6 weeks) |
| --- | --- | --- |
| Shop redemption rate | Low | 2–3× increase |
| CC burn rate | <30% | >80% |
| Weekly shop visitors | Low | 3× increase |
| Entry tier daily redemptions | 0 (didn't exist) | Baseline + growth |
| CC hoarding (balance >1,000 CC) | High % | <20% of active players |
| Earn-to-burn ratio | <0.3 | 1.0–1.2 |