# 16 — Referral Program — Implementation Guide

Chain: Referral Mechanics (New feature — does not currently exist)

Priority: Phase 4 (Week 9–10)

Type: Product feature + CRM comms

────────────────────────────────────────────────────────────

## STEP 0: PRE-FLIGHT CHECKLIST

[ ] Unique referral link/code generation API available in GR8 Tech

[ ] Referral tracking: link click → registration → FTD → STD attribution

[ ] Fraud detection: IP matching, device fingerprint, payment method dedup

[ ] CC credit API for automated rewards

[ ] Cash bonus credit API (manual or automated)

[ ] Referral dashboard UI in player profile (or confirm build timeline)

[ ] WhatsApp share, Instagram share, and copy-link buttons available

[ ] KYC status check API (gate rewards above 1,000 ARS)

────────────────────────────────────────────────────────────

## A. REFERRAL MECHANICS

### How It Works

Referrer (existing player)          Referred (new player)

│                                     │

├─ Gets unique link/code              │

├─ Shares via WhatsApp/IG/copy        │

│                                     │

│                    ┌────────────────┤

│                    │ Registers with link

│                    │ Gets enhanced welcome bonus

│                    │ Makes FTD

│                    │ Makes STD ←─── REWARD TRIGGER

│                    └────────────────┘

│

├─ Receives referral reward (cash + CC)

└─ Progress toward tier milestone

Why STD (Second Deposit) as trigger?

Protects against abuse (self-referral, bots)

Aligns with actual value creation (player is engaged, not just testing)

Reduces fraudulent sign-ups

────────────────────────────────────────────────────────────

## B. REWARD STRUCTURE

### Referrer Rewards (credited on referred player's STD)

| Reward Type | Amount | Conditions |
| --- | --- | --- |
| Cash bonus | 2,000 ARS per successful referral | Auto-credited, 10× wagering |
| CC bonus | 500 CC per referral | Instant credit |
| Tier milestone | 5 referrals → 10,000 ARS + VIP Lucky Wheel entry | Cumulative, lifetime |
| Monthly leaderboard | Top 10 → additional 10,000 ARS cash prize | Reset monthly |

### Referred Player Rewards (on registration)

| Reward Type | Amount | Conditions |
| --- | --- | --- |
| Enhanced welcome bonus | 150% match (instead of standard 120%) + 60 FS | On FTD, 15× wagering |
| Registration gift | 500 ARS no-deposit bonus | Instant, 20× wagering |
| Profile badge | "Invited by {referrer_name}" | Visible in profile |

────────────────────────────────────────────────────────────

## C. ANTI-ABUSE RULES — CONFIGURE IN GR8 TECH

| Rule | Implementation | Action on violation |
| --- | --- | --- |
| Self-referral | Block if IP OR device fingerprint OR payment method matches | Reject referral, no rewards |
| Same payment method | Referrer + referred cannot share payment method | Reject at STD validation |
| Referrer eligibility | Must have ≥3 lifetime deposits to generate code | Hide referral section if ineligible |
| Monthly cap | Max 10 successful referrals per referrer per month | Disable link after 10, show "Limit reached" |
| KYC gate | KYC fully verified required for cash rewards >1,000 ARS | Hold reward, prompt KYC completion |
| Velocity check | >5 referrals in 48h | Flag for manual review, hold rewards |

### Fraud Review Queue

When velocity check triggers:

Hold all pending referral rewards

Send internal alert to fraud team

Manual review within 24h

If legitimate → release rewards

If fraudulent → void all referral rewards, flag referrer account

────────────────────────────────────────────────────────────

## D. REFERRAL DASHBOARD (Player-Facing)

### Location: Player profile → "Referidos" tab

| Element | Content |
| --- | --- |
| Referral link | https://cuatrobet.com/r/{code} with Copy button |
| Share buttons | WhatsApp, Instagram, Copy Link |
| Stats | Total referred: {count} / Successful (STD): {count} / Earnings: {total_ars} ARS + {total_cc} CC |
| Pending | "Esperando segundo depósito: {pending_count}" |
| Leaderboard position | "Tu posición este mes: #{rank}" |
| Milestone progress | Progress bar: {count}/5 para 10,000 ARS + VIP Lucky Wheel |

### Share Templates

WhatsApp (ES):

¡Jugá en CuatroBet con mi link y recibí un bono de bienvenida de 150% + 60 giros gratis + 500 ARS de regalo! 🎰

{referral_link}

Instagram Story (deep link):

CuatroBet 🎰 Usá mi código y arrancá con 150% + 60 giros gratis

{referral_link}

────────────────────────────────────────────────────────────

## E. LAUNCH CAMPAIGN (4 Communications)

### REF-C1: Announcement to Entire Active Base

| Setting | Value |
| --- | --- |
| Campaign ID | 16-REF-C1-EMAIL |
| Channel | Email |
| Trigger | One-time blast, Week 1 of launch |
| Segment | All players with ≥3 deposits (eligible referrers) |
| Subject (ES) | 🤝 2,000 ARS por cada amigo que invites |

Email Content:

Subject (ES): 🤝 2,000 ARS por cada amigo que invites

Preheader (ES): Compartí tu link y empezá a ganar ya

Banner Text (ES): Invitá Amigos = 2,000 ARS

Banner Description: Referral program launch — two people high-fiving, money/coins flowing between them, "2,000 ARS" large text, CuatroBet community vibe, vibrant green/gold celebration

Body Description: New referral program intro: for each friend who registers + makes 2 deposits, earn 2,000 ARS cash + 500 CC. Milestone: 5 referrals = 10,000 ARS + VIP Lucky Wheel. Personal referral link. Share via WhatsApp/Instagram/copy.

CTA (ES): Compartir mi link → Referral dashboard

────────────────────────────────────────────────────────────

### REF-C2: Early Bird Bonus (Launch Week)

| Setting | Value |
| --- | --- |
| Campaign ID | 16-REF-C2-EMAIL-SMS |
| Channel | Email + SMS |
| Trigger | Day 2 of launch |
| Segment | Same as C1 |
| Subject (ES) | 🏁 1,000 ARS extra: los primeros 100 referidos |

Email Content:

Subject (ES): 🏁 1,000 ARS extra: los primeros 100 referidos

Preheader (ES): Aprovechá la promo antes de que se acaben los cupos

Banner Text (ES): ¡Primeros 100 = 1,000 ARS Extra!

Banner Description: Early bird FOMO — countdown counter showing remaining spots out of 100, golden "exclusive" badge, money pile growing, urgency red/gold tones

Body Description: Early bird launch bonus: first 100 successful referrals (across platform) get +1,000 ARS extra. Show remaining counter. Urgency: limited availability.

SMS (ES):

CuatroBet: Primeros 100 referidos con 2 depósitos = 1,000 ARS extra para el referidor. Compartí tu link: {link}

Mechanic: First 100 successful referrals (across all referrers) get +1,000 ARS bonus.

Counter: Show "Quedan {remaining}/100 bonos extra" on referral page.

────────────────────────────────────────────────────────────

### REF-C3: Weekly Reminder (Ongoing)

| Setting | Value |
| --- | --- |
| Campaign ID | 16-REF-C3-EMAIL |
| Channel | Email |
| Trigger | Scheduled, every Wednesday |
| Segment | Eligible referrers with ≥1 successful referral |
| Subject (ES) | 💸 {total_ars} ARS ganados por referidos este mes |

Email Content:

Subject (ES): 💸 {total_ars} ARS ganados por referidos este mes

Preheader (ES): Tu resumen mensual y cómo ganar más

Banner Text (ES): {total_ars} ARS Ganados Este Mes

Banner Description: Monthly earnings recap — money counter visual, referral count icons, "invite more" arrow, progress toward milestone, green success tones

Body Description: Monthly referral earnings summary: total ARS + CC earned, pending referrals waiting for STD, referral count, CTA to share link again.

────────────────────────────────────────────────────────────

### REF-C4: Monthly Leaderboard (End of Month)

| Setting | Value |
| --- | --- |
| Campaign ID | 16-REF-C4-EMAIL |
| Channel | Email |
| Trigger | Last day of month |
| Segment | All eligible referrers |
| Subject (ES) | 🏅 Ranking de referidos: ¿estás en el Top 10? |

Email Content:

Subject (ES): 🏅 Ranking de referidos: ¿estás en el Top 10?

Preheader (ES): Mirá tu posición y los premios del mes

Banner Text (ES): Ranking de Referidos — {month}

Banner Description: Leaderboard visual — podium with top 3, trophy icon, player's rank highlighted, 10,000 ARS prize for top 10, competitive dark/gold/red theme

Body Description: Top 10 leaderboard table (rank, name, count). Player's own position highlighted. Prize: 10,000 ARS for top 10. Motivation to climb.

Action for Top 10: Auto-credit 10,000 ARS with Leaderboard Prize tag.

────────────────────────────────────────────────────────────

## F. REFERRAL LIFECYCLE FOR REFERRED PLAYER

After referred player registers, they enter standard lifecycle BUT with enhanced offers:

| Stage | Standard | Referral Enhanced |
| --- | --- | --- |
| Welcome bonus | 120% + 50 FS | 150% + 60 FS |
| Registration gift | None | 500 ARS no-deposit |
| Day 1 Layer | Standard Chain 01 | Same Chain 01 + badge |
| Chain 05 ladder | Standard tiers | Same tiers |

Important: After FTD, referred players follow ALL standard chains. Enhancement is registration + FTD only.

────────────────────────────────────────────────────────────

## TESTING CHECKLIST

[ ] Referral link generated with unique code per player

[ ] Link only available to players with ≥3 deposits

[ ] Registration via link correctly attributes to referrer

[ ] Reward triggers on STD (not FTD)

[ ] 2,000 ARS + 500 CC credited to referrer on trigger

[ ] Referred player gets 150% + 60 FS + 500 ARS

[ ] Self-referral blocked (IP, fingerprint, payment method)

[ ] Monthly cap of 10 enforced (link disabled after 10)

[ ] Velocity check triggers at >5 in 48h

[ ] KYC gate holds rewards >1,000 ARS for unverified referrers

[ ] WhatsApp share opens with pre-filled message

[ ] Copy link works on all browsers

[ ] Dashboard shows correct stats (total, successful, pending, earnings)

[ ] Milestone progress bar updates correctly

[ ] Leaderboard calculates correctly at month end

[ ] Top 10 auto-credited with 10,000 ARS

────────────────────────────────────────────────────────────

## KPI TARGETS

| Metric | Target |
| --- | --- |
| Referral share of new registrations | 5–10% within 12 weeks |
| Referred player FTD rate | ≥ 60% (vs ~40% organic) |
| Referred player retention (30-day) | +20–30% vs paid acquisition |
| Average referrals per active referrer | 2–3 per month |
| Cost per acquired player (referral) | ≤ 3,000 ARS (cheaper than paid ads) |
| Prolific referrers identified as VIP candidates | Track top 20 |